Meetings Record Sheet with Minutes

Meeting	Topics/work covered at the meeting
First &Second Meeting / 27/1/21 & 1/2/21	Established Tess as scrum master. / Discussed Github and labs and how everything is set up and working. / Improved our understanding of all the repositories/ software and tools we will be using. / Discussed the use of user interfaces and the limitation of our mediums. / Scheduled future meeting
Third Meeting / Wednesday 3/2/21	Established Mike as project owner. / Discussed the various tools, software and methods we needed to use and how it will impact our work. / Evaluated what we will need for our first code review. / Recognised the need for a code of conduct. All agreed on content, Mike will write up. / Decided to take minutes and create a record of all meetings. / Daniel had already some code for connecting to the database.
Fourth Meeting / 5/2/21	Discussed readiness for first code review. / Made sure we were all comfortable with the lab work/Github/tools etc. / Established connection to the DB using Daniel’s code to write SQL. / Established remaining tasks for code review 1 / Agreed to proceed to write SQL queries. Details on project board. / Agreed procedure and methodology SQL query workload